As a user, I can start a game of chess

The user runs the jar file, enters the desired settings and hits start so the game starts.

Acceptance criteria:

- The main menu opens

- The user can enter game settings

- The user can enter the names of the player(s)

- The user sees the in-game GUI with a board with chess pieces, the player names, some buttons like save and forfeit, the game is ready to start

Programming tasks:

- GUI for main menu, game settings, player names entry and in-game

- Settings are loaded into a game object

- Board and chess pieces generate

- Unit testing

- Write testcases

Estimated programmer points: 8

Priority in MoSCoW: Must